# Progress Report

Project: Attendance Management System Date: April 25, 2026

## What Was Achieved Last Week?

- Resolved all C# compiler errors across the entire backend codebase — Models, DTOs, Repositories, and Services

- Fixed incorrect property types in models (object navigation properties replaced with properly typed ICollection<T>)

- Added missing navigation collections to Student, Teacher, and Course models (Enrollments, Attendances, Courses)

- Resolved non-nullable property warnings across all DTOs and Models by initializing strings with = string.Empty and marking optional fields as nullable (string?)

- Corrected StudentService mapping logic, which was referencing a non-existent Name property instead of StudentNumber, FirstName, and LastName

- Restructured all files to match the actual project layout (one class per .cs file, organized into Models/, DTO/, Repository/, and Service/ folders)

- Identified and diagnosed a database migration failure caused by SQL Server-style migrations (nvarchar) being applied to a PostgreSQL database

## What Is the Focus for Today?

- Delete all old incompatible migration files from the Migrations/ folder

- Clear the __EFMigrationsHistory table in PostgreSQL via pgAdmin

- Generate a fresh InitialCreate migration using EntityFrameworkCore\Add-Migration InitialCreate

- Apply the migration with EntityFrameworkCore\Update-Database to create all tables in PostgreSQL

- Verify all API endpoints are working via Swagger after the database is set up

## What Blockers Exist?

- Old EF Core migrations were generated targeting SQL Server (nvarchar, int IDENTITY) and are incompatible with PostgreSQL — these must be fully deleted before a new migration can be applied cleanly

- Both Entity Framework 6 and Entity Framework Core are installed in the project, causing PMC commands to conflict; all EF Core commands must be prefixed with EntityFrameworkCore\

## What Went Well?

- Successfully identified the root cause of all compiler errors systematically

- The project architecture (Repository pattern + Service layer + DTOs + Controllers) is well structured and clean

- Navigation properties and foreign key relationships are now correctly configured for EF Core to generate proper SQL joins

- Migration issue was diagnosed accurately — the nvarchar error clearly pointed to a provider mismatch

## What Should We Start Doing?

- Always generate migrations after confirming the correct database provider is configured in Program.cs — never carry over migrations when switching from SQL Server to PostgreSQL

- Add input validation to DTOs using [Required] and [MaxLength] data annotations to prevent bad data reaching the database

- Consider removing the EntityFramework (EF6) NuGet package if it is not being used, to avoid PMC command conflicts

## What Should We Continue Doing?

- Following the Repository + Service pattern consistently — it keeps controllers thin and business logic testable

- Using DTOs to separate API contracts from database models — this is already working well across all controllers

- Keeping navigation properties properly typed as ICollection<T> initialized to new List<T>() to avoid null reference issues at runtime

- Using EntityFrameworkCore\ prefix for all PMC commands while both EF versions remain installed